SPRING-2026 TERM PROJECT PROGRESS REPORT

PROJECT TITLE: - Design and Automate an IoT-Based Smart Parking Space Monitoring System for Laurentian University's Main Parking Lot using Tinkercad.

## GROUP No.: - 25

GROUP MEMBERS: -

Zahidul Islam - 0472271

Md. Hasibul Islam - 0478178

Kh Md Nazmul Hossain - 0475850

## WEEKLY PROGRESS LOG/CHART: -

| Date | LEAD I: Project Design and Code Implementation (Due: JUNE 27, 2026) Member’s First Name: Zahidul | LEAD II: Project Design and Code Implementation (Due: JUNE 27, 2026) Member’s First Name: Md. Hasibul | LEAD III: Documentation, Reports and Presentation (Due: JUNE 27, 2026) Member’s First Name: Kh Md Nazmul |
| --- | --- | --- | --- |
| Wed, June 03rd | - Assign roles and responsibilities to each team member. - Research the operational mechanics of smart parking systems. - Study how ultrasonic sensors detect distance and measure proximity. - Determine the configuration and placement of the left, right, and forward sensors to effectively monitor the parking space. - Develop the foundational Arduino code for the system. | - Assign specific roles to each team member. - Set up the Tinkercad workspace for the project. - Select and add all required components for the IoT smart parking system circuit. - Establish the electrical connections between the components. - Design and finalize the initial circuit layout. | - Assign specific roles to each team member. - Establish a weekly progress report schedule to track updates. - Compile and organize the project documentation. - Begin drafting the final report and designing the presentation slides. |
| Wed, June 10th | - Measure the distance of an ultrasonic sensor by Arduino program. - Worked on the logic to identify the presence of a vehicle based on threshold distance. - Implemented the logic of LED to indicate parking spot availability. - Worked on the code of parking gate automation using the servo motor. - Debug, and test the application code to confirm the system’s functionalities. | - Assembled the complete circuit design in the Tinkercad simulation environment. - Configured the TRIG and ECHO pins to connect the ultrasonic sensor to the Arduino. - Configured the LED to provide the visual status indication. - Integrated the Servo motor with Arduino to simulate gate automation. - Tested the simulation and confirmed all components were functioning as expected. | - Updated the Week 2 progress report with the tasks completed and milestones achieved. - The system implementation process and its overall operation are documented. - Added screenshots of the circuit design and simulation results to support the project documentation. - LED, Sensor and servo motor functionality described. - Started preparing and organizing content that will be included in the final project report. |
| Wed, June 17th | - Expanded the Arduino setup to track multiple parking spots at once using a handful of ultrasonic sensors. - Built out the logic to monitor each spot in real time so the system always knows what's open and what's taken. - Set up live feeds via the serial monitor to give quick, readable updates on parking availability. - Fine-tuned the code to sharpen sensor accuracy and weed out any false readings. | - Scaled up the circuit by wiring in extra ultrasonic sensors to simulate a multi-space parking lot. - Organized and refined wiring connections for better circuit clarity. - Ran the complete system through its paces in Tinkercad to make sure it handles all the sensor inputs smoothly. - Double-checked that the LEDs for each individual parking spot are lighting up exactly when they’re supposed to. | - Updated week 3 progress report, making sure to log all the new system upgrades. - Added explanation of multi- slot parking logic and working principle. - Captured screenshots of the updated circuit layout directly from Tinkercad. - Detailed exactly how the LEDs, sensors, and servo motors all play their parts in the system. - Started drafting system architecture diagrams for the final report. |
| Wed, June 24th |  |  |  |